# Brentwood College School

## Online Store Implementation Proposal (June 2026)

# Executive Summary

This proposal recommends the implementation of a fully integrated online school store within the new Brentwood College School WordPress website using WooCommerce, the world's leading e-commerce platform for WordPress.

The new online store will provide students, families, alumni, staff, and supporters with a seamless shopping experience for school apparel, merchandise, and other branded products while leveraging Brentwood's existing website infrastructure.

By utilizing WooCommerce, Brentwood College School can launch a scalable, secure, and cost-effective e-commerce solution that integrates directly with its current website providing a modern online shopping experience.

# Project Objectives

### Primary Goals

- Create a professional online school store integrated into Brentwood's existing WordPress website.

- Increase merchandise sales and school brand visibility.

- Simplify product management and order fulfilment processes.

- Provide a mobile-friendly shopping experience for all users.

- Support future growth and expansion of product offerings.

## Recommended Platform: WooCommerce

WooCommerce is the most widely used e-commerce platform for WordPress and is trusted by millions of organizations worldwide.

### Key Advantages

#### Native WordPress Integration

- Seamlessly integrates with Brentwood's new WordPress website.

- Consistent branding and user experience.

- Single platform for content and commerce management.

#### Flexible Product Management

Support for:

- School apparel

- Athletic merchandise

- Spirit wear

- Alumni merchandise

- Gift cards

#### Secure Payment Processing

Integration with:

- Stripe

- Moneris

- PayPal

- Apple Pay

- Google Pay

- Major credit cards

#### Mobile Optimized

- Fully responsive shopping experience.

- Optimized checkout process for mobile devices.

#### Reporting and Analytics

- Sales tracking

- Product performance reporting

- Inventory reporting

- Revenue dashboards

- Integration with Google Analytics

## Proposed Features

#### Product Catalog

- Categorized product listings

- Product search and filtering

- Product image galleries

- Size and colour variations

- Inventory tracking

- Gift cards

#### Shopping Cart & Checkout

- Secure shopping cart

- Guest checkout

- Account creation option

- Discount codes and promotions

- Automated order confirmations

#### Shipping & Fulfilment

- Flat-rate shipping

- Local pickup options

- Canada Post integration (optional)

- Automated shipping notifications

#### Administration

- Product management dashboard

- Inventory management

- Order management

- Customer management

- Reporting tools

## Technical Requirements

### Existing Infrastructure

- Current WordPress website

- SSL certificate

- Current Website hosting environment

### Additional Requirements

- WooCommerce installation and configuration

- Payment gateway setup

- Shipping configuration

- Product catalog migration/setup

- Security and backup review

## User Experience Considerations

### Design Principles

The online store should:

- Match Brentwood's existing branding and visual identity.

- Maintain consistency with the current website design.

- Be accessible across desktop, tablet, and mobile devices.

- Provide a streamlined checkout experience.

- Meet accessibility best practices.

## Implementation Plan

### Discovery & Planning

Week 1

- Stakeholder consultation

- Product catalog review

- Payment and fulfillment requirements

- Technical assessment

### Design & Configuration

Week 2

- WooCommerce installation

- Store configuration

- Theme integration

- Payment gateway setup

- Shipping configuration

### Product Setup

Week 3

- Product creation/import

- Category organization

- Product photography integration

- Inventory setup

### Testing, Training & Deployment

Week 4

- Functional testing

- Payment testing

- Mobile testing

- Staff training

- Go live

Testing After Go Live

Week 5

- Final quality assurance

- Monitoring and support

## Estimated Investment

| Item | Estimated Cost |
| --- | --- |
| WooCommerce Platform | Included (Open Source) |
| Premium Extensions | $XXX–$XXX annually |
| Design & Configuration | $ |
| Payment Processing Fees | Based on selected gateway |
| Ongoing Maintenance | Optional |

The use of WooCommerce significantly reduces licensing costs compared to proprietary e-commerce platforms while providing enterprise-level functionality.

## Security & Compliance

The implementation will follow best practices including:

- SSL-encrypted transactions

- Secure payment gateway integration

- PCI-compliant payment processing

- Regular software updates

- Automated backups

- Role-based administrative access

- Security monitoring and malware protection

## Success Metrics

The success of the online store can be measured through:

- Merchandise sales growth

- Number of online orders

- Average order value

- Conversion rate

- Customer satisfaction

- Alumni and community engagement

## Recommendation

WooCommerce is the recommended solution for Brentwood College School's online store due to its seamless WordPress integration, scalability, cost-effectiveness, and extensive feature set.

Implementing a WooCommerce-powered store will provide Brentwood with a modern e-commerce platform capable of supporting current merchandise sales while offering flexibility for future growth and expanded community engagement initiatives.